# Instructions to Tenderers

Project: Riverside Community Centre (fictional demonstration project)

Employer: Northvale Borough Council (fictional)

# 1. Tender return

1.1 Tenders must be returned through the Employer's e-tendering portal by 12:00 noon on 31 October 2026.

1.2 Late tenders will not be considered.

# 2. Clarifications

2.1 Clarification questions must be submitted no later than 10 working days before the tender return date. Questions received after this date will not be answered.

2.2 All questions and answers will be shared with every tenderer without naming the tenderer who asked.

# 3. Form of contract

3.1 The contract will be the NEC4 Engineering and Construction Contract, Option A, amended by the Schedule of Amendments included in this tender pack.

3.2 The Contractor's design is limited to the mechanical and electrical services.

# 4. Evaluation

4.1 Tenders will be evaluated 70% on price and 30% on quality.

4.2 Qualified tenders may be rejected at the Employer's sole discretion.

# 5. Key dates

| Event | Date |
| --- | --- |
| Tender return | 31 October 2026 |
| Access date | 5 January 2027 |
| Completion date | 30 November 2027 |

5.1 The Employer does not intend to agree any extension to the Completion Date at tender stage.